# Initial Project Planning Template

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7684 |
| Project Name | PocketSmart AI - Smart Budget & Recommendation Assistant |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email and password. | 2 | High | Aparna[Leader],Sathyapriya | 25-Sep-26 | 03-Oct-26 |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering my email and password. | 1 | High | Aparna,Priyaatharsini | 25-Sep-26 | 03-Oct-26 |
| Sprint-1 | Transaction Management | USN-3 | As a user, I can add my income and expense transactions with amount, category and date. | 2 | High | Shanmugapriya,Priyaatharsini | 25-Sep-26 | 03-Oct-26 |
| Sprint-1 |  | USN-4 | As a user, I can view the list of my transactions and delete any wrong entry. | 2 | High | Aparna,Shanmugaprya | 25-Sep-26 | 03-Oct-26 |
| Sprint-2 | Budget & Dashboard | USN-5 | As a user, I can set my monthly budget. | 2 | High | Sthyapriya,Priyaatharsini | 25-Sep-26 | 03-Oct-26 |
| Sprint-2 |  | USN-6 | As a user, I can see a dashboard summary of my income, expenses, savings and budget status. | 3 | High | Aparna,Priyaatharsini | 25-Sep-26 | 03-Oct-26 |
| Sprint-2 | AI Spending Analysis | USN-7 | As a user, I can get an AI analysis of my spending patterns using Gemini AI. | 3 | High | Aparna,Shanmugapriya | 25-Sep-26 | 03-Oct-26 |
| Sprint-3 | Smart Advice | USN-8 | As a user, I can receive personalized saving recommendations based on my spending. | 3 | High | Shanmugapriya,Sthyapriya | 25-Sep-26 | 03-Oct-26 |
| Sprint-3 | AI Chatbot | USN-9 | As a user, I can chat with the AI assistant and ask questions about my money and budget. | 3 | Medium | Priyaatharsini,Sathyapriya | 25-Sep-26 | 03-Oct-26 |
| Sprint-3 | Database & Deployment | USN-10 | As a developer, I can store data in PostgreSQL (SQLite fallback) and run the frontend and backend together. | 2 | Medium | Aparna | 25-Sep-26 | 03-Oct-26 |